## Slide 1: Management Plans Update
Phoenix AMA GUAC Meeting
February 4, 2021
Maggie Martin
Management Plans Specialist

## Slide 2: Fourth Management Plans

## Slide 3: 4MP Adoption Timeline
Phoenix AMA
Santa Cruz AMA
Pinal AMA
Programs Effective 1/1/2023
Final Adoption (est Summer 2021)
Programs Effective 1/1/2024
Final Adoption (est Winter 2020)
Final Adoption (est Summer 2020)
Programs Effective 1/1/2023
Conservation Program Requirements go into effect at least 2 years after a plan is adopted.
ADWR shifts the actual effective date past the 2 year mark to line up with Reporting Years.
  Final Adoption: Spring 2020
  Programs Effective: January 2023
  Final Adoption: Winter 2020
  Programs Effective: January 2023
  Final Adoption:
  Fall 2020
  Programs Effective: January 2023
1. Initial Draft Published
2. GUAC and Public Comments
3. Updated Draft Published
4. Public Hearing
5. Final Adoption

## Slide 4: Fifth Management Plans

## Slide 5: Estimated 5MP Timeline new.azwater.gov/5MP
MPWG
Program Analysis
Program Development
Drafting
Document Structure & Content
Promulgation
Present to GUACs and stakeholders
Conservation Programs become effective 1/1/2025
Implementation & Strategy
2021
2020
2022
Notes: Structure: Chapters, level of detail, projections

## Slide 6: 5MP Concepts Webpage
https://new.azwater.gov/5MP/plans-concepts
Notes: Remove?

## Slide 7: Drafting Logistics
All 5 Fifth Management Plans will be drafted simultaneously
  Structure will largely match across AMAs
  Time for AMA Customization
MPWG Subgroups will reconvene as needed to review draft regulatory language
Goal: Publication of Initial Drafts in early 2022

## Slide 8: MPWG Subgroups { All meeting info is available at new.azwater.gov/5MP }
MPWG
Ag
Industrial
Turf
Work Group
Subgroup
Breakout
Muni
Safe-Yield Technical
TBD
3/10/2021
2/10/2021
2/24/2021
3/24/2021
TBD

## Slide 9: Questions?
Maggie Martin
mmartin@azwater.gov
Management Plans Work Group:
new.azwater.gov/5MP
Concepts page: https://new.azwater.gov/5MP/plans-concepts
Full Text of Management Plans:
new.azwater.gov/ama/management-plans
For questions about meetings or to submit comments:
managementplans@azwater.gov